Project Planning Phase

Sprint planning phase

|  |  |
| --- | --- |
| Date | 22 October 2022 |
| Team ID | PNT2022TMID02998 |
| Project Name | Smart fashion recommended application |
| Maximum Marks | 4 Marks |

**Project Tracker, Velocity & Burndown Chart:**

|  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| **Sprint** | **Total Story Points** | **Duration** | **Sprint Start Date** | **Sprint End Date (Planned)** | **Story Points**  **Completed (as on**  **Planned End Date)** | **Sprint Release Date (Actual)** |
| Sprint-1 | 20 | 6 Days | 24 Oct 2022 | 29 Oct 2022 | 20 | 29 Oct 2022 |
| Sprint-2 | 20 | 6 Days | 31 Oct 2022 | 05 Nov 2022 | 20 | 05 Nov 2022 |
| Sprint-3 | 20 | 6 Days | 07 Nov 2022 | 12 Nov 2022 | 20 | 12 Nov 2022 |
| Sprint-4 | 20 | 6 Days | 14 Nov 2022 | 19 Nov 2022 | 20 | 19 Nov 2022 |

**Velocity:**

It will be updated after the first week of work is completed.

# Sprint velocity = (Sprint planning) / (Velocity) = 20/6= **3.33**

**BURNDOWN CHART :**

|  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Feature | Initial  Estimate |  | Week  1 | Week  2 | Week  3 | Week  4 |  | Hours  Left |  |
| Categories |  | 60 | 20 | 8 | 5 |  | 1 |  | 26 |
| Synchronization |  | 60 | 10 | 5 | 2 |  | 2 |  | 41 |
| Accounts |  | 60 | 5 | 8 | 2 |  | 10 |  | 35 |
| Reminders |  | 60 | 10 | 12 | 2 |  | 3 |  | 33 |

|  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| **Settings** | **Start** | | **Week**  **1** | **Week**  **2** | **Week**  **3** | **Week**  **4** |
| Planned Hours |  |  | 30 | 30 | 30 | 30 |
| Actual Hours |  | 90 | 25 | 35 | 40 | 20 |
| Remaining  Effort |  | 55 | 40 | 29 | 15 | 0 |
| Ideal Burn down | 60 | | 45 | 30 | 15 | 0 |

